Progress Evaluation: Milestone 4

Project: Cool Cyber Games: Interactive Platform for Teaching Cybersecurity

Team Members:

Matthew Goembel - mgoembel2022@my.fit.edu

Anthony Clayton - aclayton2023@my.fit.edu

Ludendorf Brice - lbrice2018@my.fit.edu

Ben Allerton -  ballerton2020@my.fit.edu

Faculty Advisor: Sneha Sudhakaran, ssudhakaran@fit.edu

Client: Sneha Sudhakaran | College of Engineering and Science: Department of Electrical Engineering and Computer Science

Progress of current Milestone (progress matrix)

| Task | Completion % | Anthony | Matthew | Brice | Ben | To Do: |
| --- | --- | --- | --- | --- | --- | --- |
| Implement, test & demo Game: Master the Password | 90% | 10% | 0% | 0% | 0% | Finish final game mechanics, polish, test |
| Implement, test & demo Game: File Detective | 60% | 0% | 0% | 100% |  | Finish game logic, finish game mechanics , polish, test |
| Implement, test & demo Game: Web Quest | 40% | 0% | 100% | 0% | 0% | Finish game logic, finish game mechanics , polish, test |
| Implement & test Backend→Frontend Game connection for Malware Maze | 90% | 10% | 90% | 0% | 0% | Implement & test Backend→Frontend Game connection for Malware Maze |
| Implement, test & demo Frontend user dashboard and leaderboard | 90% | 0% | 100% | 0% | 0% | Implement, test & demo Frontend user dashboard and leaderboard |
| Plan, Design & Start execution: New Game: AI Annihilator | 100% | 0% | 100% | 0% | 0% | Start the execution and development stage Create physical game view, logic and mechanics Connect game statistics to backend and test |

Discussion of each accomplished task (and obstacles) for the current Milestone:

- Task 1: Game was overhauled from Milestone 3. This new approach meets client expectations in showing players what a file is and ways they can detect a “bad” file.

- Task 2: Game was further polished to allow for a new level that showcases how a well developed password is theoretically impossible to crack

- Task 3: Game was overhauled with new assets and game mechanics to allow for an original artistic approach. This new approach will teach web security in a fun and easy way.

  - New Assets were developed and implemented.

  - Quiz questions were developed to reinforce learning

  - Game mechanics were brainstormed and implemented to showcase bad practices

- Task 4:

  - Implemented secure REST endpoints: /api/score, /api/achievement/unlock, /api/leaderboard, /api/me.

  - Normalized Mongo data models for Users, GameResults, and Achievements.

  - Game integration (Godot/JS):

  - Established session-based Google OAuth authentication.

  - Verified end-to-end: game sends → API saves → DB updates → dashboard/leaderboard displays.

- Task 5:

  - Dashboard: shows total points, unlocked/locked badges, recent runs

  - Leaderboard: global ranking by total points, avatar + name + score.

- Task 6: New Game – AI Annihilator

  - Concept: Player battles a hacker-bot through teaching cards + scenarios + multiple-choice challenges.

  - Learning outcomes: spotting prompt injection, avoiding data leaks, safer prompting habits, how their information can be used

  - Mechanics: correct answers reduce boss HP; wrong answers remove player lives.

  - Backend hooks (gameKey: ai_annihilator) already planned for score and achievement tracking.

Discussion of contribution of each team member to the current Milestone:

- Matthew Goembal: Developed user dashboard, leaderboard, and backend integration (Malware Maze + DB sync). Designed and started AI Annihilator.

- Anthony Clayton: Was responsible for finishing development of Master the Password. Also responsible for managing the database and helping other team members sync progress where progress was synced.

- Ludendorf Brice: Was responsible for the development of File Detector.

- Ben Allerton: Was responsible for the development of Web Quest

Plan for the next Milestone (5)

| Task | Anthony | Matthew | Ben | Brice |
| --- | --- | --- | --- | --- |
| Make Poster | 25% | 25% | 25% | 25% |
| Finish game: Master the password w/ backend & website sync | 100% | - | - | - |
| Finish game: File Detective w/ backend & website sync | - | - | 100% | - |
| Finish game: Web Quest w/ backend & website sync | - | - | - | 100% |
| Enhance to dashboard, leaderboard, games, and profile tabs | - | 100% | - | - |
| Finish game: AI Annihilator w/ backend & website sync | - | 100% | - | - |

Task 1: Poster Development

- All team members contribute equally (25% each).

- Create a professional showcase poster summarizing project goals, technical stack, games, and backend/website features.

Task 2: Master the Password – Backend & Website Sync (Anthony)

- Final polish to mechanics and visuals.

- Verify backend scoring and achievements update dashboard/leaderboard correctly.

- Conduct final playtests and bug fixes.

Task 3: File Detective – Backend & Website Sync (Brice)

- Complete integration with backend for score submission and achievement unlocks.

- Polish gameplay mechanics and assets

- Add refinements to user experience.

Task 4: Web Quest – Backend & Website Sync (Ben)

- Finish backend connection for progress tracking and leaderboard scoring.

- Refine quiz mechanics and visuals

- Add refinements to user experience and polish accordingly

Task 5: Dashboard, Leaderboard, and Profile Enhancements (Matthew)

- Improve visuals (badges, progress bars, hover effects, profile details).

- Optimize data fetch calls for speed and consistency.

- Ensure dashboard/leaderboard are fully synced with all current games.

Task 6: AI Annihilator – Backend & Website Sync (Matthew)

- Build out full game logic (encounters, scenarios, multiple-choice challenges).

- Connect scoring and achievement unlocks to backend.

- Test dashboard/leaderboard integration to confirm new game data flows correctly.

Date(s) of meeting(s) with Client during the current milestone:

- See Faculty Advisor Date(s) below

Client feedback on the current milestone

- See Faculty Advisor Feedback below

Date(s) of meeting(s) with Faculty Advisor during the current milestone: …

- 9/3/25

- 9/10/25

- 9/24/25

Faculty Advisor feedback on each task for the current Milestone

Games: Pleased with creative direction and polish; requested more simplicity for users and feedback loops for players.

Backend/Website: Satisfied that the dashboard and leaderboard are now live and functional.

AI Anihilator: Encouraged the pivot to AI safety as an innovative, relevant topic.

- Task 1: Satisfied with current progress

- Task 2: Satisfied with current progress

- Task 3: Satisfied with current progress

- Task 4: Satisfied with current progress

- Task 5: Satisfied with current progress

Faculty Advisor Signature: _______________________________ Date: ________

-----------------------------------------------------------------------------------------------------------------------

Evaluation by Faculty Advisor

  - Faculty Advisor: detach and return this page to Dr. Chan (HC 209) or email the scores to pkc@cs.fit.edu

Score (0-10) for each member: circle a score (or circle two adjacent scores for .25 or write down a real number between 0 and 10)

| Matthew | 0 | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Anthony | 0 | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |
| Ben | 0 | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |
| Brice | 0 | 1 | 2 | 3 | 4 | 5 | 5.5 | 6 | 6.5 | 7 | 7.5 | 8 | 8.5 | 9 | 9.5 | 10 |

  - Facutly Advisor Signature: _______________________________

  - Date: __________